## Slide 1: Decision Analysis and Resolution (DAR)
FT08 and FT09

## Slide 2: Objective
Possible decisions using a formal evaluation process that evaluates
identified alternatives against established criteria.

## Slide 3: Abstract
Decision Analysis and Resolution is a formal process to make decision on choosing a solution from a set of alternatives for technical as well as non technical issues in a project.

## Slide 4: Special Responsibilities
The process is especially applicable during project planning stage

## Slide 5: Input
Life-Cycle Work Products that may contain issues
  Project Planning
    List of issues requiring corrective actions
    Records of project performance
    Records of significant deviation
    Records of project risk monitoring
    Records of data management
    Project review results
    Milestone review results
  Process and Product Quality Assurance
    Evaluation report
    Quality trends
    Status reports of corrective actions

## Slide 6: Input
  Requirement Development
  Requirement allocation sheets
  Provisional requirement allocations
  Design constraints
  Derived requirements
  Relationships among derived requirements
  Requirement defects report
Requirement Management
  Results of analyses against criteria
  A set of approved requirements
  Requirements change request

## Slide 7: Input
  Risk Management
  Risk source lists

## Slide 8: Entry Criteria
Is the initial decision has been chosen?
Advantages/drawbacks of the existing technology has been analyzed

## Slide 9: Activities or Tasks
Draft Decision statement
Establish Decision Objectives
Objectives: Required or desired?
Value the desired Objectives
Develop the Alternatives
Test
Alternatives
against
Required
Objectives
Score
Alternatives
against
Desired
Objectives
Calculate
Value
Score
Total the value score
Determine Risk
Select the best alternative.

## Slide 10: Measurement
Important to understand how effective peer reviews have some impact on the process
Some basic questions for effectiveness:
  What percentage of actual effort is spent on rework?
  How much effort do our reviews consume? How much do they save?
  How many defects do we discover by review? What kind? How severe? At what life-cycle stage?
  What percentage of the defects in our products do our reviews remove?
  Do we spend less time testing, debugging, and maintaining products that we reviewed than those we did not?
Root Cause Analysis can be used to identify why reviews are (in)effective
RCA can be done by,
Why Because Analysis
Five Why’s Analysis
Ishikawa diagrams (Cause and Effect diagrams)

## Slide 11: Verification and Validation
• Verify based on their ability to focus on the issues at hand without being overly influenced by side issues.
• Verify decision is resolving significant defects.
• Verify whether made decisions deviate the actual project goal/objective.
• Validate project deadlines.
• Verify evaluation of impact on cost, schedule, performance, and risks.
• Verify decision is mitigating the identified risks and not introducing a new risk.

## Slide 12: Exit Criteria
Does the decision guidelines or criteria has been produced?
Is the Alternative proposal has been identified and submitted?
Does the selected solution /decision has been valid and finalized?

## Slide 13: Output
The output/deliverable is the selection of best/recommended alternative from two or more alternatives based on evaluation criteria.
For e.g.: if a software life-cycle model has to be selected, then the criteria for evaluation should include the respective features of the various software life-cycle models and weightage should be given to the respective criteria based on the significance each criteria to the final decision.
These criteria may include Technology limitations, Impact on Environmental, Risks, Business value, Impact on priorities, Costs involved etc.

## Slide 14: Auditability
Scope of the Alternative
What is the purpose of the Alternative
How the Alternative operates